## Slide 1
Bridge Management
Bridge Management
New Bridge or Existing?
New Design
Conceptual
Design
Detailed Design
Tender Preparation
and Advertisement
Construction
Rehabilitation
Design
Repair or Replace?
Bridge Assessment
Bridge Inspection
& Maintenance
Repair
Replace
Existing
New
Functional Planning
Notes: Bridge Management – Engineering Functions

## Slide 2: Bridge Management
BIM Level 1 Inspections
Visual, rating (1 – 9)
Worst condition
Detailed forms
Certified Inspectors
Set schedule
Low Rating Advisory
Maintenance Recomm.

## Slide 3: Bridge Management
BIM Level 2 Inspections
Special equip., knowledge
Programmed:
  Concrete Deck
  UT Truss
  Special Steel
  Pier Scour
  RPW – bank tracking
Other (as needed):
  Timber coring
  Barrel measurements

## Slide 4: Bridge Management
BIM Documents
Guidelines
  BIM Insp. Manual
  BIM Ref. Manual
  BIM L2 Insp. Manual

## Slide 5
Bridge Management
Bridge Management
New Bridge or Existing?
New Design
Conceptual
Design
Detailed Design
Tender Preparation
and Advertisement
Construction
Rehabilitation
Design
Repair or Replace?
Bridge Assessment
Bridge Inspection
& Maintenance
Repair
Replace
Existing
New
Functional Planning
Notes: Bridge Management – Engineering Functions

## Slide 6: Bridge Management
Assessments
Decision on Action
  Repair
  Rehabilitation
  Replace
  Restrict/Monitor
  Permit Vehicle
  Do Nothing

## Slide 7: Bridge Management
Assessments
Components
  Collect Data
  ID Deficiencies
  Analyse, Predict
  Develop Strategies
  Life Cycle Cost Analysis
  Constrained Funding

## Slide 8: Bridge Management
Strategies
Check for limitations to strategies due to replacement requirements
Develop strategy of no rehab and replace
Develop strategy of no rehab and close
Develop strategies to meet all condition based needs for assumed replace years ranging from 5 to 65 years
N
Width Need ?
Y
Add strategies combining widen action with range of condition based strategies
N
Strength Need ?
Y
Add strategies combining strengthen action with range of condition based strategies
N
Width and Strength Need ?
Y
Add strategies combining widen and strengthen action with range of condition based strategies
Select optimal strategy (lowest NPV)

## Slide 9: Bridge Management
Life Cycle Cost Analysis
Net Present Value
4% discount rate
50 year analysis period
Current year cost estimate
Residual value – linear
User Costs – time, collision, vehicle
0
50
Rehab
Replace
Residual

## Slide 10: Bridge Management
Assessments
Guidelines
  Management Strategy
  Assessment BPG
  Benefit/Cost Manual (upcoming)

## Slide 11: Bridge Management
Assessments
System Analysis
  Funding Requests
  Programming Support
  Business Plan Reporting

## Slide 12
Bridge Management
Bridge Management
New Bridge or Existing?
New Design
Conceptual
Design
Detailed Design
Tender Preparation
and Advertisement
Construction
Rehabilitation
Design
Repair or Replace?
Bridge Assessment
Bridge Inspection
& Maintenance
Repair
Replace
Existing
New
Functional Planning
Notes: Summarize – data to support decisions, manage large system